## Slide 1: Agenda RAB Meeting #10
1. Welcome and Introductions
2. Adopt minutes of Meeting #9
3. Remedial Investigation (RI) Outline/Table of Contents
a. Schedule
b. Some Examples
4. Soil Vapor Extraction System Update
5. Other Technical Updates
6. Next meeting: Agenda, Date, and Location
7. Comments & Questions from the public
8. Adjourn

## Slide 2: Draft Remedial Investigation Outline
Some Words About the RI
Heavily Referenced
Important Technical Aspects of the Phase III Work Discussed in Section 4 and 5
Conclusions Formulated in Human Health Risk Assessment in Section 7
RAB Review Roll Out during October Meeting

## Slide 3: Example Table in RI

## Slide 4: Example Interpretive Figure

## Slide 5: Indoor Air Figure Example

## Slide 6: Example 3D

## Slide 7: SVE Pilot Scope of Work
Completed 2 soil borings at VEW-1 and -3 (to 125 and 140 ft bgs, respectively)
Installed 2 deep and 2 shallow Vapor Extraction Wells (VEWs)
Installed 6 nested Vapor Monitoring Wells (VMWs)
  25, 75, 100 ft bgs
Work completed between Sept 22nd through Oct 1st

## Slide 8: SVE System at AOC2

## Slide 10: System Layout

## Slide 11: SVE System Re-loaded

## Slide 12: SVE System Re-loaded Schedule

## Slide 13: On-Going and Completed Work Since Last Meeting in April
Remedial Investigation Work
Soil Vapor Extraction Pilot Study Planning and Contracting
Completing Draft of the Remedial Investigation Report
Vapor Intrusion Mitigation/Protection of Human Health Work
Continued regular monitoring of indoor air quality in Main Laboratory
Elevator Replacement Support
-73 Line Support
Conducted Richmond Middle School Indoor Air Sampling on April 13th

## Slide 14: Upcoming Work
Remedial Investigation Work
Soil Vapor Extraction Pilot Study Execution
Completing Draft of the Remedial Investigation Report
Soil Vapor Sampling – ‘Synoptic’ Round (July/August)
Vapor Intrusion Mitigation/Protection of Human Health Work
Continued regular monitoring of indoor air quality in Main Laboratory
Tide Flex Roof Drain Install
Continue to Sleuth